## Slide 1
Project Status
Opportunities
Project Scope
Actions / Open Issues
Problem Statement
Warranty returns on the “Cedar Essentials” product line are at 2.6% of sales volume and increasing.
Overall Metric
Total Warranty Rate = (Returned Qty / Shipped QTY) x 100
Project Metric
Cedar Essentials Warranty Rate
(same metric as above, but for Cedar Essentials line)
Baseline Performance = 2.6%
Goal Performance = 1.4%
Historical and current warranty rate confirmed
Initial feedback gathered from sales team on top problems
Analysis of product returns scheduled for next week – meeting at returns center with engineering team
Pareto chart and root cause analysis will follow product teardown session
A 50% reduction in the Cedar Essentials warranty rate equates a $247K annual savings and a 2% increase in annual sales
Action | Owner | Timing | Status
Confirm warranty numbers | JL | 4-Mar | Complete
Obtain sales team feedback | RG | 14-Mar | Complete
Schedule product teardown | JL | 16-Mar | Complete
Conduct teardown | Team | 25-Mar | On Track
Present pareto & root cause summary | Team | 15-Apr | On Track
Team Charter

## Slide 2
Baseline Performance
Chart: Outdoor Essentials Warranty Rate
| 2010 Full Year | Jan '11 | Feb '11 | Mar '11 | Apr '11 | May '11
Return Rate | 0.022 | 0.045 | 0.031 | 0.035 | 0.029 | 0.034
Project Goal = 1.4% Warranty Return Rate
84% of this spike due to AD chairs product made in week 48 of 2010 – need to investigate further
Chart: Pareto by Product Family
| AD Chairs | Fld Side Tbl | 6' Dn Tbl | DN Chairs | Small AD Chairs | Ottoman
Series 1 | 0.052 | 0.025 | 0.019 | 0.012 | 0.009 | 0.003
Chart: Pareto by Sales Location
| Direct Ship | Ace | HD | LS | Small AD Chairs | Ottoman
Series 1 | 0.071 | 0.014 | 0.012 | 0.012 | 0.009 | 0.003

## Slide 3
Sub-Pareto Charts
Chart: AD Chair Teardown Summary
| Cracked Back Slats | Shipping Damage | Missing Hardware | No Defect Found | Customer Damaged During Asm | All Other
Series 1 | 0.35 | 0.18 | 0.14 | 0.08 | 0.04 | 0.11
Chart: Direct-Ship Returns Analysis
| Shipping Damage | Missing Hardware | Wrong Item | All Other
Series 1 | 0.65 | 0.15 | 0.04 | 0.16
Analyze Phase – Sub-Pareto Charts for AD Chair Defects and Direct-Ship

## Slide 4
© 2009 dmaictools.com
START OR END POINT
PROCESS STEP
DECISION POINT AND
RESPONSE PATH
DELAY OR WAIT
LINK TO ANOTHER
PAGE OR FLOWCHART
DOCUMENT
MULTIPLE
DOCUMENTS
DATA

## Slide 5
Start
Receive Wood & Hardware
Hardware on no-inspect status
Inspect wood per RI plan 760-11A
CNC Cutting & Edge Routing
Verify parts & counts via template 2910
RI Work Instructions
Pre-Drilling
Drilling program DFA-3
Process Flow – Model AD Chair Manufacturing
Assemble Leg Supports
Fixture 1247-14
Assemble Seat
Fixture 1248-14
Assemble Seat Back
Verify parts & counts via template 3000
Inspect Alignment
Template C87-0
Add Hardware Package
Package & Ship
Stop
Fixture 1249-14
ASM Work
Instructions